University of Tehran

School of Industrial Engineering

(Course Plan)

| Course Name: Project Scheduling | Course No.: 81-09-230 |
| --- | --- |
| Course type: Required □ Elective ■ | Credits: 3 |
| Course Level: | Undergraduate □ Graduate ■ |
| Instructor: Mohammad Mahdi Nasiri Academic position: Assistant Professor Date: 1392/11/17 |  |
| Prerequisite(s): |  |
| Co-requisite(s): |  |
| Course objectives: Introducing the various project scheduling problems, Introducing the structure of exact methods for project scheduling, Introducing the structure of heuristic methods for project scheduling |  |
| Grading: Assignments: 5 % Quiz: 5 % Midterm exam: 30 % Final exam: 50 % Term project: 10 % |  |
| Course references: - Erik L. Demeulemeester, Willy S. Herroelen; Project Scheduling, A Research Hand Book, KAP, 2002. - Ulrich Dorndorf; Project Scheduling with Time Windows, 2003. - Arno Sprecher, Resource Constrained Project Scvheduling, Exact Methods for The Multi-Mode Case, Springer-Verlag, 1994. - Klaus Neumann; Christoph Schwindt; Jürgen Zimmermann, Project Scheduling with Time Windows and Scarce Resources. Temporal and Resource-Constrained Project Scheduling with Regular and Nonregular Objective Functions. 2nd ed, Springer, 2003. |  |

Course Schedule

| Week | Subject |
| --- | --- |
| 1 | An Introduction to the course, An introduction to Project Management |
| 2 | Basic definitions, AOA representation, Minimizing the number of dummy activities |
| 3 | The Reduction Complexity Concept, Cut sets and earliest cut sets |
| 4 | AON representation, Generalized precedence relations |
| 5 | Transforming an AoN network into an AoA network, resource categories |
| 6 | Estimating task times, Project scheduling performance criteria |
| 7 | Classification of project scheduling problems |
| 8 | Temporal analysis in networks with strict finish-start precedence relations |
| 9 | Temporal analysis in networks with generalized precedence relations |
| 10 | Project scheduling with start-time dependent costs |
| 11 | Temporal analysis under the max NPV objective |
| 12 | A forward-backward recursive search procedure, A steepest ascent procedure |
| 13 | The resource-constrained project scheduling problem: Linear programming based approach |
| 14 | The resource-constrained project scheduling problem: Branch-and-Bound procedures |
| 15 | The resource-constrained project scheduling problem: heuristic and meta-heuristic methods |